# CloudDesk - 90 Day Learning & Development Plan

## Project Name

CloudDesk - IT Service Management System

## Project Objective

Build and deploy a production-style full-stack cloud application using:

### Frontend

- Angular

- TypeScript

- Angular Material

- RxJS

### Backend

- Python

- FastAPI

- SQLAlchemy

- JWT Authentication

### Database

- PostgreSQL

### Cloud & DevOps

- AWS

- Docker

- GitHub Actions CI/CD

# Project Goal

By the end of 90 days, build a complete IT Service Management platform where:

- Employees can raise IT tickets

- Support engineers can manage incidents

- Administrators can manage users and reports

- Files can be uploaded to cloud storage

- Application is deployed on AWS

# Overall Architecture

Users

↓

Angular Frontend

↓

FastAPI REST APIs

↓

PostgreSQL Database

↓

AWS Cloud Infrastructure

Additional Services:

- AWS S3 for file storage

- AWS RDS for database

- AWS EC2 for backend hosting

- CloudFront for frontend delivery

# Phase 0: Environment Setup

## Days 1 - 7

## Objective

Prepare development environment and understand project structure.

## Day 1

Learn:

- Software development lifecycle

- Git basics

- GitHub repository management

Tasks:

Create repository:

CloudDesk

├── backend
├── frontend
├── database
└── documentation

Install:

- Python

- VS Code

- PostgreSQL

- Node.js

- Angular CLI

- Git

## Day 2

Learn Python:

- Variables

- Data types

- Conditions

- Loops

Practice:

Build:

- Calculator application

## Day 3

Learn:

- Functions

- Modules

- Packages

- Virtual environments

Create:

python-learning

app.py
requirements.txt

## Day 4

Learn Object-Oriented Programming:

- Classes

- Objects

- Inheritance

- Encapsulation

Practice:

Create:

User Class

Ticket Class

## Day 5

Learn:

- Exception handling

- File handling

- JSON processing

Practice:

Read/write ticket information.

## Day 6

Learn:

- pip

- requirements.txt

- Environment variables

Create:

.env

## Day 7

Review and finalize setup.

Deliverables:

✓ GitHub repository created
✓ Python basics completed

# Phase 1: FastAPI Backend Development

## Days 8 - 21

## Objective

Build REST APIs using FastAPI.

# Day 8

Learn:

- FastAPI installation

- Application structure

- Routing

Create:

GET /health

Response:

{
 "status":"running"
}

# Day 9

Learn:

- HTTP methods

- Request

- Response

Create:

GET /tickets

POST /tickets

# Day 10

Learn:

- Pydantic models

- Data validation

Create:

Ticket schema:

title
description
priority
status

# Day 11

Learn:

- Swagger documentation

- API testing

Use:

/docs

# Day 12

Create backend structure:

backend

app

├── main.py
├── routers
├── schemas
├── models
├── services
└── database

# Days 13 - 14

Build Ticket CRUD APIs.

APIs:

POST /tickets

GET /tickets

GET /tickets/{id}

PUT /tickets/{id}

DELETE /tickets/{id}

# Day 15

Learn PostgreSQL:

- Database creation

- Tables

- Primary keys

- Foreign keys

Create:

clouddesk database

# Days 16 - 18

Learn SQLAlchemy.

Create models:

- User

- Ticket

- Comment

# Days 19 - 20

Learn Alembic.

Implement:

Database migrations.

# Day 21

Milestone:

✓ FastAPI running
✓ PostgreSQL connected
✓ Ticket APIs completed

# Phase 2: Authentication & Security

## Days 22 - 35

## Objective

Implement secure authentication.

## Days 22 - 23

Learn:

Password hashing

Implement:

User registration.

## Days 24 - 25

Learn JWT:

- Access tokens

- Token expiry

- Authentication flow

Create:

POST /login

## Days 26 - 27

Implement:

JWT authentication middleware.

Protect APIs:

GET /tickets

POST /tickets

## Day 28

Implement roles:

Employee

Support Engineer

Admin

## Days 29 - 31

Create User Management APIs:

GET users

POST users

PUT users/{id}

DELETE users/{id}

## Days 32 - 34

Improve backend:

- Logging

- Exception handling

- API response standards

## Day 35

Milestone:

✓ Authentication complete
✓ JWT implemented
✓ Role-based authorization complete

# Phase 3: Angular Frontend Development

## Days 36 - 55

## Objective

Create complete frontend application.

# Day 36

Learn:

Angular basics:

- Components

- Templates

- Modules

Create:

clouddesk-ui

# Days 37 - 38

Learn:

Angular routing

Create pages:

- Login

- Dashboard

- Tickets

# Days 39 - 40

Learn:

TypeScript:

- Interfaces

- Classes

- Services

# Days 41 - 42

Create:

Login screen

Connect:

Angular → FastAPI

# Day 43

Implement:

- JWT storage

- HTTP interceptor

# Days 44 - 47

Build Ticket module:

Features:

- Create ticket

- View tickets

- Update tickets

# Days 48 - 50

Build Dashboard:

Display:

- Open tickets

- Closed tickets

- Statistics

# Days 51 - 53

Admin features:

- User management

- Role assignment

# Days 54 - 55

Improve UI:

Use Angular Material.

Milestone:

✓ Frontend completed
✓ Backend integrated

# Phase 4: Advanced Features

## Days 56 - 70

## Objective

Add enterprise features.

## Days 56 - 58

Implement:

Ticket comments

## Days 59 - 62

Implement:

File upload system.

Flow:

Angular

↓

FastAPI

↓

AWS S3

## Days 63 - 65

Implement:

Audit logging.

Track:

- Login activity

- Ticket updates

- Status changes

## Days 66 - 68

Learn:

- Async programming

- Background tasks

## Days 69 - 70

Testing:

Backend:

- Pytest

Frontend:

- Angular testing

# Phase 5: Docker & AWS Deployment

## Days 71 - 85

## Objective

Deploy application professionally.

# Days 71 - 73

Learn Docker:

- Images

- Containers

- Dockerfile

Create:

Backend Dockerfile

# Days 74 - 75

Create:

docker-compose.yml

Run:

- Angular

- FastAPI

- PostgreSQL

# Days 76 - 78

Learn AWS:

- IAM

- EC2

- RDS

- S3

# Days 79 - 81

Deploy:

PostgreSQL database

using:

AWS RDS

# Days 82 - 83

Deploy:

FastAPI backend

using:

AWS EC2 + Docker

# Day 84

Deploy:

Angular frontend

using:

AWS S3 + CloudFront

# Day 85

Configure:

- Domain

- HTTPS

- Environment variables

# Phase 6: Portfolio Preparation

## Days 86 - 90

## Day 86

Create:

- README documentation

- Architecture diagram

## Day 87

Add screenshots:

- Login

- Dashboard

- Ticket management

## Day 88

Create:

Project demonstration video.

## Day 89

Update resume:

Add:

CloudDesk

Full Stack Cloud Application

Angular | FastAPI | PostgreSQL | AWS | Docker

## Day 90

Final review:

Checklist:

✓ Application deployed
✓ GitHub organized
✓ Documentation complete
✓ Resume updated

# Final Skills After Completion

## Backend

✓ Python
✓ FastAPI
✓ REST APIs
✓ JWT Security
✓ SQLAlchemy

## Frontend

✓ Angular
✓ TypeScript
✓ API Integration

## Database

✓ PostgreSQL
✓ Database Design

## Cloud

✓ AWS EC2
✓ AWS RDS
✓ AWS S3
✓ CloudFront

## DevOps

✓ Docker
✓ GitHub Actions

# Final Outcome

You will have a production-style full-stack cloud application that demonstrates skills required for:

- Python Full Stack Developer

- Backend Engineer

- Software Engineer

- Cloud Developer roles

Project enhancement after completion:

Add AI-based ticket classification using Python and LLM APIs.